RIMVALE PC

Feature Parity & Implementation Game Plan

Rimvale Mobile → Godot 4 PC Port

Version 1.0 — April 2026

# Executive Summary

Rimvale PC is a Godot 4 port of the Rimvale Mobile Android RPG. This document catalogs every game system in the mobile version, maps its current status in the PC build, and provides a phased implementation roadmap to reach full feature parity before optimizing for the PC platform.

| Total Systems | Done | Partial | Stub / Missing | Bugs |
| --- | --- | --- | --- | --- |
| 102 | 57 (56%) | 15 (15%) | 29 (28%) | 1 |

### Status Key

| Done | Feature is fully implemented and matches mobile functionality |
| --- | --- |
| Partial | UI or skeleton exists but backend logic is incomplete |
| Stub | Function exists and returns empty/default — no real logic |
| Not Started | No code exists; requires new scene or major engine work |
| Bug | Existing code has a defect that will cause a runtime error |

### Completion by Phase

The PC port is currently approximately 63% complete accounting for partial implementations. The following phases bring it to 100% parity, then add PC-native enhancements:

- Phase 0  — Bug fixes (< 1 day)

- Phase 1  — Complete partial systems: Level Up, Crafting, Foraging, Quest Execution, Custom Spells, AI (1–2 weeks)

- Phase 2  — Encounter variety, Rituals, NPC System, Training Missions, Daily Bonus (2–3 weeks)

- Phase 3  — Full Story Campaign (9 regions), Base Building (3–4 weeks)

- Phase 4  — PC optimizations: keyboard, tooltips, drag & drop, widescreen, settings (2–3 weeks)

Estimated total to full parity + PC polish: 8–12 weeks of focused development.

# Feature Parity Matrix

Every game system from Rimvale Mobile mapped to its current PC status. Use this as your ongoing tracking checklist.

| Category | System / Feature | Mobile | PC Status | Primary Files | Priority |
| --- | --- | --- | --- | --- | --- |
| CHARACTER |  |  |  |  |  |
| Character | Character Creation (6-step wizard) | Done | Done | character_creation.gd | — |
| Character | Stat System (5 stats: STR/SPD/INT/VIT/DIV) | Done | Done | rimvale_fallback_engine.gd | — |
| Character | Skill System (14 skills) | Done | Done | rimvale_fallback_engine.gd | — |
| Character | Feat System (5-tier trees) | Done | Done | character_creation.gd, level_up.gd | — |
| Character | Lineage System (60+ ancestries) | Done | Done | rimvale_fallback_engine.gd, codex.gd | — |
| Character | Societal Roles (class-like roles by age) | Done | Partial | character_creation.gd, level_up.gd | P1 |
| Character | Level Up — Stats section | Done | Done | level_up.gd | — |
| Character | Level Up — Skills section | Done | Partial | level_up.gd | P1 |
| Character | Level Up — Feats section | Done | Partial | level_up.gd | P1 |
| Character | Level Up — Magic section (spell learning) | Done | Partial | level_up.gd | P1 |
| Character | Level Up — Identity section (role/name) | Done | Partial | level_up.gd | P1 |
| Character | Character Renaming | Done | Done | level_up.gd | — |
| Character | Character Fusion / Ascension | Done | Done | team.gd | — |
| TEAM |  |  |  |  |  |
| Team | Team Management (5 slots, bench) | Done | Done | team.gd | — |
| Team | Hero Collection (50+ heroes) | Done | Done | team.gd | — |
| Team | Collection Sort (6 sort modes) | Done | Done | team.gd | — |
| Team | Token Summon System | Done | Done | team.gd | — |
| Team | Director Victor Sorn NPC card | Done | Done | team.gd | — |
| Team | Short Rest / Long Rest | Done | Done | game_state.gd, team.gd | — |
| COMBAT |  |  |  |  |  |
| Combat | Dungeon — 25x25 grid rendering | Done | Done | dungeon.gd | — |
| Combat | Dungeon — Turn-based AP system | Done | Done | dungeon.gd, rimvale_fallback_engine.gd | — |
| Combat | Dungeon — Fog of War (LOS raycasting) | Done | Done | dungeon.gd, rimvale_fallback_engine.gd | — |
| Combat | Dungeon — Elevation System (3 levels) | Done | Done | dungeon.gd, rimvale_fallback_engine.gd | — |
| Combat | Dungeon — Flying System | Done | Done | dungeon.gd, rimvale_fallback_engine.gd | — |
| Combat | Dungeon — Melee / Unarmed / Grapple | Done | Done | rimvale_fallback_engine.gd | — |
| Combat | Dungeon — Ranged Attack (range + ammo) | Done | Done | rimvale_fallback_engine.gd | — |
| Combat | Dungeon — Cover System (+2 AC) | Done | Done | rimvale_fallback_engine.gd | — |
| Combat | Dungeon — Spell Casting (range/AoE/effect) | Done | Done | rimvale_fallback_engine.gd, dungeon.gd | — |
| Combat | Dungeon — Spell Matrices (sustained spells) | Done | Done | rimvale_fallback_engine.gd | — |
| Combat | Dungeon — Condition System (30+ effects) | Done | Done | rimvale_fallback_engine.gd | — |
| Combat | Dungeon — Lineage Traits (130+ traits) | Done | Done | rimvale_fallback_engine.gd, dungeon.gd | — |
| Combat | Dungeon — Stash Dialog | Done | Done | dungeon.gd | — |
| Combat | Dungeon — Terrain Styles (8 palettes) | Done | Done | dungeon.gd, rimvale_fallback_engine.gd | — |
| Combat | Dungeon — Terrain Selector Dialog | Done | Done | dungeon.gd | — |
| Combat | Dungeon — Custom Spell Learn Dialog | Done | Done | dungeon.gd | — |
| Combat | Dungeon — Victory / Defeat Modal | Done | Done | dungeon.gd | — |
| Combat | Dungeon — Encounter Banner (type-coded) | Done | Done | dungeon.gd | — |
| Combat | Enemy AI Turn Processing | Done | Partial | rimvale_fallback_engine.gd | P1 |
| Combat | Kaiju Encounter Type | Done | Partial | rimvale_fallback_engine.gd, dungeon.gd | P2 |
| Combat | Apex Encounter Type | Done | Partial | rimvale_fallback_engine.gd, dungeon.gd | P2 |
| Combat | Militia Encounter Type (8 unit types) | Done | Partial | rimvale_fallback_engine.gd, dungeon.gd | P2 |
| Combat | Mob Encounter Type (traits/leader/mood) | Done | Partial | rimvale_fallback_engine.gd, dungeon.gd | P2 |
| Combat | Loot Distribution & XP Rewards | Done | Done | rimvale_fallback_engine.gd | — |
| Combat | Item Equip / Unequip During Combat | Done | Stub | dungeon.gd | P2 |
| MAGIC |  |  |  |  |  |
| Magic | Spell Database (domain/cost/range/area) | Done | Done | rimvale_fallback_engine.gd | — |
| Magic | 4 Magic Domains (Bio/Chem/Phys/Spir) | Done | Done | rimvale_fallback_engine.gd | — |
| Magic | Custom Spell Builder (MagicScreen) | Done | Partial | NEW: magic_screen.gd | P1 |
| Magic | Spell Cost Calculator | Done | Partial | rimvale_fallback_engine.gd | P1 |
| Magic | Ritual System (persistent out-of-combat) | Done | Stub | world.gd, rimvale_fallback_engine.gd | P2 |
| Magic | Ritual — SP Commitment & Expiry | Done | Stub | rimvale_fallback_engine.gd | P2 |
| Magic | Teleportation Spells | Done | Done | rimvale_fallback_engine.gd | — |
| WORLD |  |  |  |  |  |
| World | World Hub (7-tab navigation) | Done | Done | world.gd | — |
| World | Quest Generation (procedural, region-based) | Done | Partial | world.gd, rimvale_fallback_engine.gd | P1 |
| World | Quest Execution Screen (skill challenges) | Done | Not Started | NEW: quest_execution.gd | P1 |
| World | Quest Multi-Part Progression | Done | Not Started | NEW: quest_execution.gd | P1 |
| World | Quest Rewards (XP, gold, items) | Done | Partial | world.gd, rimvale_fallback_engine.gd | P1 |
| World | Skill Challenge System | Done | Not Started | NEW: quest_execution.gd, engine | P1 |
| World | Training Missions (5 tutorial missions) | Done | Stub | world.gd, NEW: training_viewmodel.gd | P2 |
| World | Story Campaign (9 regions x 3+boss) | Done | Not Started | NEW: story_screen.gd | P3 |
| World | Story Badges (9 regional badges) | Done | Not Started | NEW: story_screen.gd | P3 |
| World | Story Contact NPC Dialogues | Done | Not Started | NEW: story_screen.gd | P3 |
| World | Crafting System (time-based tasks) | Done | Stub | world.gd, game_state.gd | P1 |
| World | Foraging System (resource + gold rewards) | Done | Stub | world.gd, game_state.gd | P1 |
| World | Dungeon Dive Config (5 encounter types) | Done | Done | world.gd | — |
| World | Base Building (tier/facilities/morale) | Done | Not Started | world.gd, rimvale_fallback_engine.gd | P3 |
| World | Base Facilities System | Done | Not Started | rimvale_fallback_engine.gd | P3 |
| World | Base Defense / Supply / Acreage | Done | Not Started | rimvale_fallback_engine.gd | P3 |
| ECONOMY |  |  |  |  |  |
| Economy | Gold Economy (earn/spend) | Done | Done | game_state.gd | — |
| Economy | Token System (premium summon currency) | Done | Done | game_state.gd, team.gd | — |
| Economy | Remnant Fragment Currency (100:10 ratio) | Done | Done | game_state.gd | — |
| Economy | Daily Login Bonus (10 tokens) | Done | Stub | game_state.gd | P2 |
| Economy | Shop (buy/sell equipment) | Done | Done | shop.gd, inventory.gd | — |
| INVENTORY |  |  |  |  |  |
| Inventory | Equipment Slots (weapon/armor/shield/light) | Done | Done | inventory.gd | — |
| Inventory | Item Categories (filter chips) | Done | Done | inventory.gd | — |
| Inventory | Stash (shared team storage) | Done | Done | inventory.gd, dungeon.gd | — |
| Inventory | Item Transfer Between Characters | Done | Done | inventory.gd | — |
| Inventory | Item Durability Tracking | Done | Partial | inventory.gd, rimvale_fallback_engine.gd | P2 |
| NPC |  |  |  |  |  |
| NPC | NPC Spawning (registry-based) | Done | Not Started | NEW: npc_screen.gd | P2 |
| NPC | Disposition System (community/validation/resource) | Done | Not Started | NEW: npc_screen.gd, engine | P2 |
| NPC | Adversary System (custom enemies) | Done | Not Started | NEW: npc_screen.gd | P2 |
| NPC | Vengeance Bonus Accumulation | Done | Not Started | NEW: npc_screen.gd | P3 |
| PROGRESSION |  |  |  |  |  |
| Progression | Player XP + Level System | Done | Done | game_state.gd, profile.gd | — |
| Progression | Player Rank (5 tiers) | Done | Done | game_state.gd, profile.gd | — |
| Progression | Story Badges display | Done | Not Started | profile.gd, story_screen.gd | P3 |
| CODEX |  |  |  |  |  |
| Codex | Lineage Browser (60+ entries) | Done | Done | codex.gd | — |
| Codex | Feat Browser (5-tier trees) | Done | Done | codex.gd | — |
| Codex | Item Catalog | Done | Done | codex.gd | — |
| Codex | Geography / Region Browser | Done | Done | codex.gd | — |
| Codex | Magic Domain Reference | Done | Done | codex.gd | — |
| Codex | Custom Spell Creator in Codex | Done | Stub | codex.gd | P2 |
| UI/UX |  |  |  |  |  |
| UI/UX | 5-Tab Bottom Navigation | Done | Done | main.gd | — |
| UI/UX | Dark Purple Theme / Color System | Done | Done | rimvale_colors.gd | — |
| UI/UX | Portrait Loading with Fallback | Done | Done | rimvale_utils.gd | — |
| UI/UX | Player Profile Screen | Done | Done | profile.gd | — |
| PC |  |  |  |  |  |
| PC | Keyboard Shortcut System | — | Not Started | NEW: key_shortcuts.gd | P4 |
| PC | Mouse Hover Tooltips | — | Not Started | NEW: tooltip_manager.gd | P4 |
| PC | Windowed / Fullscreen Toggle | — | Not Started | project.godot, settings.gd | P4 |
| PC | Drag & Drop Inventory | — | Not Started | inventory.gd | P4 |
| PC | Settings / Options Screen | — | Not Started | NEW: settings.gd | P4 |
| PC | Right-Click Context Menus | — | Not Started | Various UI scenes | P4 |
| PC | Resizable Window Layout | — | Not Started | main.gd, all scenes | P4 |
| BUG |  |  |  |  |  |
| Bug | main_menu.gd: clear_party() → wipe_all() | — | Bug | main_menu.gd | P0 |

# Phased Implementation Roadmap

Each phase builds on the previous. Complete Phase 0 before starting Phase 1 — bugs in core autoloads will cascade into every new system.

Phase 0 — Bug Fixes (1–2 hours)

Eliminate known bugs before building new features.

| Task | File(s) | Effort |
| --- | --- | --- |
| Fix main_menu.gd — replace GameState.clear_party() with GameState.wipe_all() | main_menu.gd | 5 min |
| Audit all GameState method calls across scenes for name mismatches | All scenes | 30 min |
| Verify engine singleton loads fallback engine correctly on first run | rimvale_engine_singleton.gd | 30 min |

Phase 1 — Complete Partial Systems (1–2 weeks)

Finish every system that has a UI skeleton but no backend. Make the game fully playable without story content.

| Task | File(s) | Effort |
| --- | --- | --- |
| Level Up — complete Skills section (favored skill toggle, point spending, 14 skills) | level_up.gd | 2–3 hr |
| Level Up — complete Feats section (tier prerequisites, unlock/lock display) | level_up.gd | 2–3 hr |
| Level Up — complete Magic section (spell list, learn/forget, domain filter) | level_up.gd | 2 hr |
| Level Up — complete Identity section (societal role picker, alignment/domain) | level_up.gd | 1–2 hr |
| Crafting — wire _on_assign_crafting() to GameState time-based task queue | world.gd, game_state.gd | 2–3 hr |
| Crafting — add task completion checker (tick every 10s or on scene open) | world.gd | 1 hr |
| Crafting — add craftable item database to engine (recipes + output items) | rimvale_fallback_engine.gd | 2 hr |
| Foraging — wire _on_assign_foraging() to GameState time-based task queue | world.gd, game_state.gd | 2 hr |
| Foraging — add ForageResult processing (gold reward generation by region) | rimvale_fallback_engine.gd | 1–2 hr |
| Quest Generation — add engine-backed procedural quest generator | rimvale_fallback_engine.gd | 3–4 hr |
| Quest Execution Screen — new scene with multi-part narrative + skill challenge | NEW: quest_execution.gd | 5–6 hr |
| Skill Challenges — d20+skill vs DC check, success/fail branching | rimvale_fallback_engine.gd, quest_execution.gd | 2–3 hr |
| Quest Completion — XP + gold rewards, quest removal, feedback | world.gd, quest_execution.gd | 1–2 hr |
| Custom Spell Builder — full MagicScreen equivalent (out-of-dungeon) | NEW: magic_screen.gd | 4–5 hr |
| Enemy AI — improve turn processing (move toward player, choose actions) | rimvale_fallback_engine.gd | 3–4 hr |

Phase 2 — Content & Encounter Depth (2–3 weeks)

Add encounter variety, ritual system, NPC system, daily bonuses, and story entry point.

| Task | File(s) | Effort |
| --- | --- | --- |
| Ritual System — actual out-of-combat ritual casting (SP commit, duration timer) | world.gd, rimvale_fallback_engine.gd | 3–4 hr |
| Ritual System — reapply SP costs on long rest, expiry handling | game_state.gd, rimvale_fallback_engine.gd | 2 hr |
| Kaiju Encounter — oversized enemy with special attack pattern | rimvale_fallback_engine.gd, dungeon.gd | 3–4 hr |
| Apex Encounter — named elite enemy with higher stats + unique abilities | rimvale_fallback_engine.gd | 2–3 hr |
| Militia Encounter — 8 different unit type pools, faction-themed | rimvale_fallback_engine.gd | 3–4 hr |
| Mob Encounter — group enemy with leader/trait/mood modifiers | rimvale_fallback_engine.gd | 3–4 hr |
| In-Dungeon Equipment — equip/unequip items from stash mid-combat | dungeon.gd | 2–3 hr |
| NPC Screen — disposition system, spawn NPC from registry | NEW: npc_screen.gd | 4–5 hr |
| Adversary System — custom enemy creation, vengeance bonus | npc_screen.gd, rimvale_fallback_engine.gd | 2–3 hr |
| Training Missions — 5 tutorial missions wired to dungeon encounters | world.gd, NEW: training_screen.gd | 4–5 hr |
| Item Durability — track use count, display worn/damaged states | inventory.gd, rimvale_fallback_engine.gd | 2–3 hr |
| Daily Login Bonus — 10 tokens on first app open each day | game_state.gd | 1–2 hr |
| Codex — complete custom spell creator section | codex.gd | 2 hr |

Phase 3 — Story Campaign & Base Building (3–4 weeks)

Deliver the full narrative arc and base-building meta progression layer.

| Task | File(s) | Effort |
| --- | --- | --- |
| Story Screen — 9-region campaign UI with badge display | NEW: story_screen.gd | 5–6 hr |
| Story Regions — Plains, Shadows, Astral, Terminus, Glass, Isles, Metro, Titans, Peaks | story_screen.gd | 3–4 hr |
| Story Missions — 3 missions + boss per region (27 missions + 9 bosses) | story_screen.gd, rimvale_fallback_engine.gd | 8–10 hr |
| Story Contacts — unique NPC liaison per region with dialogue | story_screen.gd | 4–5 hr |
| Story Badges — award on region completion, display on profile | story_screen.gd, profile.gd | 2 hr |
| Story Bosses — apex creature triggers with unique rewards | story_screen.gd, rimvale_fallback_engine.gd | 3–4 hr |
| Story Gating — unlock next region only after completing previous | story_screen.gd | 1–2 hr |
| Final Story — Sublimini Dominus confrontation (endgame mission) | story_screen.gd | 2–3 hr |
| Base Building — create Base screen with tier display and construction UI | world.gd, NEW: base_screen.gd | 5–6 hr |
| Base Building — engine stubs → real implementation (create_base, facilities) | rimvale_fallback_engine.gd | 4–5 hr |
| Base Facilities — add/upgrade facilities that provide bonuses | base_screen.gd, rimvale_fallback_engine.gd | 3–4 hr |
| Base Stats — supplies, defense, morale, acreage stat tracking + effects | rimvale_fallback_engine.gd | 2–3 hr |
| Base Persistence — save/load base state via GameState | game_state.gd | 1–2 hr |

Phase 4 — PC Platform Optimizations (2–3 weeks)

Leverage the PC platform: keyboard shortcuts, larger layouts, mouse interactions, and settings.

| Task | File(s) | Effort |
| --- | --- | --- |
| Settings Screen — audio sliders, fullscreen toggle, key rebinding UI | NEW: settings.gd | 3–4 hr |
| Keyboard Shortcuts — number keys for actions in dungeon (1-9), Tab for next unit | dungeon.gd, NEW: key_shortcuts.gd | 3–4 hr |
| Keyboard Navigation — arrow keys in menus, Enter to confirm, Escape to back | main.gd, all scenes | 3–4 hr |
| Dungeon — WASD or click-to-move, visual move range highlight | dungeon.gd | 3–4 hr |
| Tooltip System — hover over entities/tiles to see stats | NEW: tooltip_manager.gd, dungeon.gd | 3–4 hr |
| Hover Tooltips — item stats on hover in inventory/shop | inventory.gd, shop.gd | 2–3 hr |
| Drag & Drop — inventory item rearrangement and quick equip | inventory.gd | 4–5 hr |
| Right-Click Context Menus — equip/unequip/transfer via right-click | inventory.gd | 2–3 hr |
| Widescreen Layout — expand panels when window is wide (sidebars expand) | main.gd, dungeon.gd | 4–6 hr |
| Windowed / Fullscreen — F11 toggle, remember window size/position | project.godot, NEW: settings.gd | 1–2 hr |
| Font Scaling — configurable UI scale (75%/100%/125%/150%) | NEW: settings.gd, all scenes | 3–4 hr |
| Map Zoom — scroll wheel zoom on dungeon grid | dungeon.gd | 2–3 hr |
| Quick Save / Quick Load — F5/F9 save states | game_state.gd, NEW: save_manager.gd | 3–4 hr |

# Engine API Gaps

These functions exist in rimvale_fallback_engine.gd as stubs (return empty/default values) and need real implementations before the features that call them will work.

| Function Signature | Current Behavior | Phase | Required Implementation |
| --- | --- | --- | --- |
| create_base(name, tier) | returns -1 | Phase 3 | Allocate base record, store in _bases dict, return handle |
| get_base_name(handle) | returns "" | Phase 3 | Look up base record by handle, return name string |
| get_base_tier(handle) | returns 0 | Phase 3 | Return tier from base record |
| get_base_stats(handle) | returns empty array | Phase 3 | Return [supplies, defense, morale, acreage] PackedInt32Array |
| get_base_max_facilities(handle) | returns 0 | Phase 3 | Tier-based limit (tier 1=3, tier 2=5, tier 3=8) |
| get_base_facilities(handle) | returns empty array | Phase 3 | Return list of facility type strings |
| add_facility_to_base(handle, type) | returns false | Phase 3 | Append facility if under limit, return success |
| get_base_defense_modifier(handle) | returns 0 | Phase 3 | Sum defense contributions from facilities |
| destroy_base(handle) | no-op | Phase 3 | Remove base record, clear all facilities |
| get_custom_spells() | returns [] | P1 | Return names of spells with custom:true flag in _SPELL_DB — DONE in Seg 8 |
| get_ritual_spells() | not present | P2 | Return ritual-eligible spells from _SPELL_DB |
| get_npc_registry() | not present | P2 | Return list of all registered NPC names |
| spawn_npc(name) | not present | P2 | Create NPC with initial disposition from registry |
| interact_with_npc(npc_id, type) | not present | P2 | Apply community/validation/resource disposition modifier |
| get_npc_disposition(npc_id) | not present | P2 | Return current disposition value for NPC |
| generate_quest(region) | basic stub | P1 | Full procedural gen: title, objective, anomaly, complication, threat |
| execute_skill_challenge(skill, dc) | not present | P1 | Roll d20 + entity skill mod vs DC, return pass/fail + roll detail |
| get_craftable_items() | not present | P1 | Return list of [item_name, materials, duration_sec] from crafting DB |
| start_forage_task(type, region) | not present | P1 | Enqueue forage task with completion time, return task ID |
| complete_forage_task(task_id) | not present | P1 | Calculate gold reward by type/region, return ForageResult dict |
| start_ritual(spell_name, caster_id) | not present | P2 | Commit SP, track active ritual with expiry timestamp |
| end_ritual(ritual_id) | not present | P2 | Recover committed SP, remove ritual from active list |
| get_active_rituals() | not present | P2 | Return list of active ritual dicts for display in world.gd |

# New Files Required

These scenes/scripts do not yet exist in the PC codebase and will need to be created from scratch. Each maps to a Rimvale Mobile screen.

| New File Path | System Name | Phase | What to Build |
| --- | --- | --- | --- |
| scenes/quest_execution/quest_execution.gd | QuestExecution | P1 | Multi-part quest narrative with skill challenges, agent status panels, and combat triggers. Maps to QuestExecutionScreen.kt. |
| scenes/world/magic_screen.gd | MagicScreen (Out-of-dungeon) | P1 | Full spell builder: domain → effect → range → area → cost calculator. Maps to MagicScreen.kt + MagicViewModel.kt. |
| scenes/world/training_screen.gd | TrainingScreen | P2 | 5 sequential tutorial missions (Qunorum→Arachana→SubEden→Endero→Boss). Maps to TrainingViewModel.kt. |
| scenes/world/story_screen.gd | StoryScreen | P3 | 9-region campaign with 3 missions + boss per region. Badge tracking, contact dialogues. Maps to StoryViewModel.kt + StoryScreen.kt. |
| scenes/world/base_screen.gd | BaseScreen | P3 | Base construction and upgrade UI: tier display, facility grid, supply/defense/morale meters. Maps to BaseScreen composable in WorldScreen.kt. |
| scenes/npc/npc_screen.gd | NPCScreen | P2 | NPC spawning from registry, disposition tracking, adversary creation and vengeance bonus. Maps to NPCScreen.kt + NPCViewModel.kt. |
| autoload/tooltip_manager.gd | TooltipManager | P4 | Global hover-tooltip system: register nodes, show styled popup on mouse-enter delay. PC-native, no mobile equivalent. |
| autoload/key_shortcuts.gd | KeyboardShortcutHandler | P4 | Maps keyboard inputs to game actions. Number keys 1–9 for dungeon actions, Tab for next unit, WASD movement. PC-native. |
| scenes/settings/settings.gd | SettingsScreen | P4 | Audio volume sliders, fullscreen toggle, UI scale option, key rebinding. PC-native, no mobile equivalent. |
| autoload/save_manager.gd | SaveManager (Quick Save/Load) | P4 | F5 quick save / F9 quick load on top of existing GameState. Snapshot entire game state to named save slots. |

# Architecture & Integration Notes

## Engine Layer (rimvale_fallback_engine.gd)

All game logic lives in the fallback engine. Scenes are thin UI layers that call engine functions and display results. When adding new systems, follow this pattern:

- Add data storage vars at the top of the engine (e.g., var _bases: Dictionary = {})

- Add the API functions (create_, get_, set_, etc.)

- Wire to GameState only for data that must persist between sessions

- Call engine functions from scene scripts — never duplicate logic in scenes

## Scene ↔ Engine Communication

The engine singleton is accessed globally as Engine (via rimvale_engine_singleton.gd which exposes it as _e or via the autoload name). Every scene stores a local reference at _ready():

var _e = RimvaleEngine   # The engine autoload

## Data Persistence Strategy

GameState (game_state.gd) is the persistence layer. It owns:

- Player stats: level, XP, gold, tokens, remnant fragments, rank

- Team roster: collection[] and team[5] slot handles

- Stash: Array of item strings

- Task queues: crafting_tasks[], foraging_tasks[], active_rituals[]

- Base records: saved via save_base() / load_base()

The engine (_chars dict, _SPELL_DB, etc.) holds in-session game state. On app launch, GameState.get_saved_collection() is used to repopulate the engine's character table.

## Adding a New World Tab System (Pattern)

When implementing Crafting, Foraging, Rituals, or Base Building in world.gd, follow the existing pattern:

- Build the tab UI in _build_[name]_tab() → VBoxContainer returned

- Connect button signals to _on_[name]_action() handlers

- Handler calls _e.start_[name]_task(...) → receives task ID or result

- Store task in GameState.[name]_tasks array

- On tab open or periodic tick: check completion via _e.check_[name]_completion(task_id)

- On completion: show reward feedback, remove from queue, call queue_redraw() if needed

## Quest Execution Integration

Quest execution requires a new scene (quest_execution.gd) that receives a QuestState dict and drives it through its parts:

- World.gd passes the selected quest dict when navigating to quest_execution

- QuestExecution shows part 1 narrative text + available actions (Skill Challenge, Enter Combat, Investigate)

- Skill Challenge: calls _e.execute_skill_challenge(skill, dc) → shows d20 roll animation → pass/fail

- Combat trigger: calls main.push_screen(dungeon) with pre-configured encounter

- On return from dungeon: resume quest execution at next part

- Part completion increments progress; after all parts → show completion dialog → award XP/gold

## PC Platform Considerations

When adapting mobile patterns for PC, keep these principles in mind:

- Touch tap = Mouse click (already works — no changes needed)

- Long press = Right-click (implement context menus for inventory items, team cards)

- Swipe between tabs = Keyboard left/right arrow or number keys 1–5

- Mobile back button = Escape key (already partially handled in main.gd)

- Fixed portrait orientation = Resizable landscape window — UI must handle variable width

- Small touch targets = Larger clickable areas acceptable; remove minimum size constraints

- No persistent background tasks = Crafting/Foraging timers only tick while app is open (different from mobile background processing)